**ATTACHMENT A**

**PRICING SCHEDULE - BREAKDOWN OF QUOTATION SUM**

**Instructions** The format and information on this form is to be used to submit a breakdown of costs for each individual Treatment ID, light blue cells are required to be completed, but if you do not want to quote on a particular treatment ID you do not have to, leave the cell blank.

**Completion Month** You are required to submit the month in which the works for each individual treatment ID will be completed by, cells that have a month listed must be completed by the end of that Month.

**All works listed must be completed to the standards outlined within the Shire of Denmark Bushfire Mitigation Terminology and Standards guidelines.**

| **Treatment ID** | **Treatment Type** | **Treatment Objective** | **Treatment Length**  | **Location** | **Amount** | **Completion Month (Oct-April)** |
| --- | --- | --- | --- | --- | --- | --- |
| **GST** | **Price (exl GST)** |
| **DENMARK TOWN** |
| **5751** | Mechanical Works | * Create a reduced fuel buffer between the asset and reserve of 15-20m using parkland clearing techniques.
* Create a trafficable low fuel access of 4m
 | 500m | Berridge Street South | $ -  | $ -  | Choose an item. |
| **5755** | Fire Access Road / Track(s) | * Remove overhead and roadside vegetation to 5 metres in height using Crown Lifting, Thinning and Selective Pruning Techniques.
* Reduce roadside vegetation to 2t/ha 3-5 metres of the roadside via parkland clearing to the outlined standard.
 | 400m | Pierce Street (15) | $ -  | $ -  | Choose an item. |
| **5762** | Mechanical Works | * Create a low fuel boundary access around the perimeter of the reserve.
* To create a low fuel buffer adjacent to the asset of 15 -20m
* Trafficable surface on the Western side of the reserve
 | 682m | Rear Hardy Street/Amaroo Village | $ -  | $ -  | Choose an item. |
| **5765** | Fire Access Road / Track(s) | * Create a low fuel access between properties and to create a low fuel buffer by parkland clearing adjacent to the asset.
 | 475m | Mclean Oval Recreation Centre | $ -  | $ -  | **December** |
| **5769** | Mechanical Works | * Create a reduced fuel buffer between the asset and reserve of 15-20m via parkland clearing with appropriate low fuel access adjacent to the asset
 | 230m | Mclean Oval Recreation Centre | $ -  | $ -  | **December** |
| **5798** | Mechanical Works | * Create Reduced fuel buffer between asset and reserve of 15-20m via Parkland clearing
 | 160m | Uniting Church | $ -  | $ -  | Choose an item. |
| **5800** | Mechanical Works | * Create a low fuel access between properties, so as to create a low fuel buffer and access adjacent to the assets.
 | 600m | Clarke Close (7,9,11,13-18) Buckley Street | $ -  | $ -  | Choose an item. |
| **OCEAN BEACH** |
| **5532** | Fire Access Road / Track(s) | * Create a low fuel boundary access to the east of the properties
* Create a low fuel buffer adjacent to the asset.
 | 515m | Jack Rickets DriveEast | $ -  | $ -  | Choose an item. |
| **5569** | Fire Access Road / Track(s) | * Works to Existing Rail trail to facilitate strategic access for Bushfire suppression
* 4m trafficable surface
* Drainage where appropriate
* 2m low fuel either side of trail
* Trim overhanging branches to 5m from ground level
 | 8.8km | Randall Road South | $ -  | $ -  | Choose an item. |
| **5638** | Fire Access Road / Track(s) | * Create an access to the west of properties
* Create a low fuel buffer adjacent to the assets 10m
 | 135m | Jack Rickets DriveWest | $ -  | $ -  | Choose an item. |
| **5723** | Fire Access Road / Track(s) | * Create a low fuel access over existing track
* 4m trafficable
* 1m Low fuel either side
* Drainage where necessary
 | 555m | Heather Road 4,6,8,10,12,14,18,20,22,24,26,28,30,32 | $ -  | $ -  | Choose an item. |
| **5728** | Mechanical Works | * Create a reduced fuel buffer between the water tank, standpipe infrastructure and reserve of 10m by parkland clearing.
* Create a low fuel access over existing track
* 4m trafficable
* 1m Low fuel either side
* Drainage where necessary
 | 635m | Lights Road East | $ -  | $ -  | Choose an item. |
| **5732** | Fire Access Road / Track(s) | * Create a low fuel boundary access around the perimeter of the reserve and create a low fuel buffer adjacent to the asset.
 | 630m | Ocean Beach West | $ -  | $ -  | Choose an item. |
| **5743** | Fire Access Road / Track(s) | * Create a low fuel access along the easement of the reserve.
 | 175m | Maloney Close (1,2,3,4) | $ -  | $ -  | Choose an item. |
| **5745** | Fire Access Road / Track(s) | * Create a low fuel access between properties
 | 115m | Harrington Break West | $ -  | $ -  | Choose an item. |
| **5779** | Fire Access Road / Track(s) | * Create a low fuel buffer adjacent to the asset to ensure protection of the water supply.
* Low fuel access over existing track
 | 180m | Mowday Road, Harrington break | $ -  | $ -  | Choose an item. |
| **5783** | Fire Access Road / Track(s) | * Create a low fuel area 3-5m with 5m vertical clearance either side of access way.
 | 320m | Harrington Break (76 and 87) | $ -  | $ -  | Choose an item. |
| **SHADFORTH** |
| **6006** | Fire Access Road / Track(s) | * Create a low fuel access
 | 200m | Mill Road | $ -  | $ -  | Choose an item. |
| **PEACEFUL BAY** |
| **5936** | Mechanical Works | * Create a reduced fuel buffer between the assets and reserve,.
* Create and construct a low fuel access.
* Create a low fuel buffer between assets and reserve by removing selected species by chemical treatment by parkland clearing, pruning, mulching as required.
 | 400m | Fifth Avenue Peaceful Bay | $ -  | $ -  | Choose an item. |
| **5943** | Fire Access Road / Track(s) | * Create a trafficable surface and associated low fuel area of 3-5m with 5m vertical clearance either side of the access track.
 | 1.7km | Freehold Peaceful Bay | $ -  | $ -  | Choose an item. |
| **5944** | Mechanical Works | * Create a low fuel buffer between assets and reserve by parkland clearing, pruning and mulching as required.
 | 382m | FreeholdPeaceful Bay | $ -  | $ -  | Choose an item. |
| **FIRE SHEDS** |
| **5964** | Mechanical Works | * Create a reduced fuel buffer between the asset and reserve of 15-20m to protect the asset from the impacts of a fire in the adjacent reserve.
 | 60m | Kordabup Fire Shed | $ -  | $ -  | Choose an item. |
| **5972** | Mechanical Works | * Create a low fuel buffer between assets and reserve by parkland clearing, pruning, mulching and slashing as required.
 | 100m | William Bay Fire shed | $ -  | $ -  | Choose an item. |